BUSINESS PLAN

AmaniSky Technology

Date:

Prepared By:

Legal Structure: Sole Proprietorship

Tech Stack: React.js, Express.js, MongoDB

TABLE OF CONTENTS

1. Executive Summary ................................................................. 3

2. Mission & Vision ..................................................................... 4

3. Market Analysis ...................................................................... 5

4. Products & Services ................................................................. 6

5. Revenue Model ....................................................................... 7

6. Competitive Advantage ............................................................ 8

7. Technology Roadmap .............................................................. 9

8. 3-Month Project Plan: AmaniSky Fashion ................................. 10

9. Financial Projections ............................................................... 22

10. Next Steps ........................................................................... 23

1. EXECUTIVE SUMMARY

AmaniSky Technology is a full-stack web development and digital solutions agency specializing in creating high-performance websites for manufacturers and retailers. The company recognizes a critical gap in the market: manufacturers need to showcase B2B (Business-to-Business) capacity through digital catalogues and lead generation, while retailers need robust B2C (Business-to-Consumer) e-commerce platforms to sell products directly.

The Core Problem:

Most business owners in Nigeria lack the technical skills to build or manage websites. Existing solutions are either too expensive (custom development agencies charging ₦2M+) or too generic (template sites that don't solve specific business needs).

Our Solution:

AmaniSky offers affordable, semi-custom web solutions with ongoing maintenance and training, tailored specifically for two distinct audiences:

Manufacturers: Digital catalogues, B2B portals, and lead generation sites

Retailers: E-commerce stores, inventory management, and payment integration

The Pilot Project - AmaniSky Fashion:

To validate our expertise and generate real-world case studies, we will launch AmaniSky Fashion—a multi-vendor e-commerce marketplace connecting fashion designers directly with buyers. This serves as proof of concept for our retail solutions and will be built using our chosen tech stack: React.js, Express.js, and MongoDB.

2. MISSION & VISION

Vision

To bridge the digital divide for African manufacturers and retailers, enabling them to compete in the global digital economy through accessible, high-quality web solutions.

Mission

To deliver robust, scalable, and beautiful web platforms that solve real business problems—whether showcasing industrial manufacturing capacity or selling fashion products online.

Core Values

Accessibility, Technical Excellence, Local Understanding, After-Sales Support

3. MARKET ANALYSIS

3.1 Target Markets

Target Market A: Manufacturers

Description:  Small to Medium Enterprises (SMEs) in Nigeria's manufacturing sector

Needs: Digital catalogues, B2B portals, lead generation websites, capability statements

Pain Points: Unable to showcase products to international buyers, losing contracts to competitors with websites

Example Clients: Furniture makers, food processors, textile manufacturers, packaging companies

Target Market B: Retailers

Description: Fashion designers, boutique owners, local brands, small-scale retailers

Needs: E-commerce websites, inventory management, payment integration, shipping logistics

Pain Points: High cost of physical shop rent, limited customer reach, manual order management

Example Clients: Fashion designers, grocery stores, electronics retailers, beauty product sellers

3.2 Market Gap Analysis

| Factor | Current Solutions | AmaniSky Solution |
| --- | --- | --- |
| Cost | Custom development: ₦2M - ₦5M | Affordable packages: ₦300k - ₦1.5M |
| Template Sites | Generic, not industry-specific | Tailored for manufacturers/retailers |
| Support | No training or handover | Ongoing maintenance and training |
| Local Knowledge | Foreign solutions don't understand local payments | Paystack/Flutterwave integration, local logistics |

4. PRODUCTS & SERVICES

4.1 Core Service Offerings

| Service | Description | Target Client | Price Range |
| --- | --- | --- | --- |
| **E-commerce Websites** **E-commerce Websites** | Full online stores with product catalogs, shopping cart, payment gateway, and order management | Retailers, Fashion Designers | ₦600,000 - ₦1,200,000 |
| **Corporate/Brochure Websites** | Professional company websites showcasing services, portfolio, contact forms, and company information | Manufacturers, Service Businesses | ₦350,000 - ₦700,000 |
| **Marketplace Development** | Multi-vendor platforms where multiple sellers can register and sell products (like our pilot project) | Associations, Cooperatives, Large Retailers | ₦1,200,000 - ₦2,500,000 |
| **Maintenance & SEO** | Monthly retainers for security updates, backups, content updates, and search engine optimization | All Clients | ₦30,000 - ₦100,000/month |

4.2 Detailed Service Breakdown

E-commerce Websites Include:

- Custom React.js frontend with responsive design

- Express.js backend API

- MongoDB database for products and orders

- Payment gateway integration (Paystack/Flutterwave)

- Admin dashboard for order management

- Inventory tracking system

- Customer account creation

- Email notification system

Corporate/Brochure Websites Include:

- Modern React.js frontend

- Content management system

- Contact forms with email integration

- Google Maps integration

- Photo/video galleries

- Mobile-responsive design

- Basic SEO optimization

5. REVENUE MODEL

5.1 Revenue Streams

Revenue Stream 1: Project-Based Fees

One-time payment for website development and launch.

- Bronze Package (Basic Business Website): ₦350,000

- Silver Package (E-commerce Store): ₦600,000

- Gold Package (Multi-Vendor Marketplace): ₦1,200,000+

Revenue Stream 2: Subscription/Maintenance

Monthly retainer for hosting, security updates, backups, and support.

- Basic Maintenance: ₦30,000/month

- Premium Maintenance (with content updates): ₦60,000/month

- Enterprise Maintenance (with SEO): ₦100,000/month

Revenue Stream 3: Commission (Pilot Project and Other Company Personal Project)

10% commission on all sales processed through AmaniSky Fashion.

- This revenue is automated via split payment gateways

- Funds are automatically deposited into AmaniSky Technology's account

- This stream continues until the platform potentially spins off as a separate entity

5.2 Commission Structure Explanation

When a customer purchases a ₦10,000 item on AmaniSky Fashion:

- Designer receives: ₦9,000 (90%)

- AmaniSky Technology receives: ₦1,000 (10%)

The payment gateway automatically splits the transaction, ensuring:

- Designers are paid directly and instantly

- AmaniSky never handles designer funds

- No manual invoicing or collection required

6. COMPETITIVE ADVANTAGE

| Advantage | Description |
| --- | --- |
| Specialization | We focus exclusively on manufacturers and retailers, developing deep expertise in these specific industries rather than building generic websites for everyone. |
| After-Sales Support | Unlike agencies that build and disappear, we offer training, maintenance, and ongoing support to ensure clients can actually use their websites. |
| Local Understanding | We understand Nigerian payment gateways (Paystack/Flutterwave), local logistics challenges, and Nigerian user behavior patterns. |
| Modern Tech Stack | Built with React.js, Express.js, and MongoDB—modern, scalable technologies that load fast and work well on mobile devices. |
| Affordable Pricing | We offer semi-custom solutions at prices accessible to SMEs, filling the gap between expensive custom development and cheap template sites. |

7. TECHNOLOGY ROADMAP

7.1 Chosen Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend* | React.js | Component-based architecture, fast performance, excellent developer experience |
| Backend | Express.js (Node.js) | Lightweight, scalable, JavaScript throughout the stack Database |
| MongoDB | Flexible document structure ideal for e-commerce products |  |
| Payment | Paystack/Flutterwave | Local payment gateways with split payment support |
| Hosting | Vercel (Frontend) + Railway/DigitalOcean (Backend) | Scalable, affordable, easy deployment |

7.2 Why This Stack for Your Business

For AmaniSky Technology (Client Work):

- React allows you to build reusable components, speeding up development for future clients

- Express provides a lightweight API layer that's easy to modify per client requirements

- MongoDB's flexible schema means you can adapt to different client data structures

For AmaniSky Fashion (Pilot Project):

- The stack handles multi-vendor complexity well

- Split payment integration is straightforward

- Scalable as the platform grows

8. FINANCIAL PROJECTIONS

8.1 Startup Costs (First 3 Months)

Expense Category | Month 1 | Month 2 | Month 3 | Total |

Business Registration | ₦50,000 | ₦0 | ₦0 | ₦50,000

Domain & Hosting | ₦25,000 | ₦0 | ₦0 | ₦25,000

Marketing/Ads | ₦0 | ₦30,000 | ₦90,000 | ₦120,000

Payment Gateway Fees | ₦0 | ₦0 | ₦5,000 | ₦5,000

|Miscellaneous | ₦20,000 | ₦20,000 | ₦20,000 | ₦60,000

Total Expenses** | **₦95,000** | **₦50,000** | **₦115,000** | **₦260,000** |

### 9.2 Revenue Projections (First 6 Months)

| Revenue Stream | Month 1-2 | Month 3-4 | Month 5-6 |

| :--- | :--- | :--- | :--- |

| Commission (10% from Fashion) | ₦0 | ₦20,000 | ₦80,000 |

| Client Website Projects | ₦0 | ₦350,000 | ₦700,000 |

| Maintenance Retainers | ₦0 | ₦30,000 | ₦90,000 |

| **Total Revenue** | **₦0** | **₦400,000** | **₦870,000** |

---

## 10. NEXT STEPS FOR AMANISKY TECHNOLOGY

Once AmaniSky Fashion is live and stable, use the momentum to secure paying clients:

### 10.1 Immediate Actions (Month 4)

1. **Package the Case Study:**

- Create a professional PDF document showing AmaniSky Fashion's success

- Include metrics: number of designers, products, sales, traffic

- Include screenshots and testimonials

- Use this as your primary sales tool

2. **Build a Portfolio Website:**

- Create AmaniSky Technology's corporate website

- Showcase AmaniSky Fashion as the flagship project

- List services and packages with pricing

- Include contact form for inquiries

### 10.2 Sales Outreach (Month 5)

1. **Manufacturer Outreach:**

- Visit local factories and manufacturers in your area

- Show them the AmaniSky Fashion case study

- Explain how you can build them a simpler catalogue site

- Offer a discounted "first client" rate

2. **Retailer Outreach:**

- Contact boutique owners and small retailers

- Demonstrate how AmaniSky Fashion works

- Offer to build them individual e-commerce stores

### 10.3 Service Packages

| Package | Price | Includes |

| :--- | :--- | :--- |

| **Bronze:** Basic Business Website | ₦350,000 | 5 pages, contact form, mobile responsive, 1 month support |

| **Silver:** E-commerce Store | ₦600,000 | Up to 50 products, payment gateway, order management, 3 months support |

| **Gold:** Multi-Vendor Marketplace | ₦1,200,000+ | Unlimited vendors, commission system, advanced features, custom development |

---

## 11. SUCCESS METRICS

By the end of 3 months, success looks like:

| Metric | Target |

| :--- | :--- |

| Active Designers on AmaniSky Fashion | 10+ |

| Products Listed | 50+ |

| First Sales Achieved | Yes |

| Case Study Document Created | Yes |

| Leads for Web Development Business | 2+ |

| AmaniSky Technology Website Live | Yes |

---

## 12. TECHNICAL NOTES FOR DEVELOPMENT

### 12.1 Folder Structure Recommendation

```

amanisky-fashion/

├── client/                 # React frontend

│   ├── public/

│   └── src/

│       ├── components/     # Reusable UI components

│       ├── pages/          # Page components

│       ├── context/        # React context (auth, cart)

│       ├── services/       # API service calls

│       └── utils/          # Helper functions

├── server/                 # Express backend

│   ├── models/             # MongoDB models

│   ├── routes/             # API routes

│   ├── controllers/        # Route controllers

│   ├── middleware/         # Auth, error handling

│   └── config/             # Database config

└── README.md

```

### 12.2 Key Dependencies

**Frontend:**

- React Router DOM (navigation)

- Axios (API calls)

- Context API (state management)

- Tailwind CSS or Material-UI (styling)

**Backend:**

- Express.js (server)

- Mongoose (MongoDB ODM)

- JSON Web Token (authentication)

- Bcrypt (password hashing)

- Paystack SDK (payments)

---

## END OF DOCUMENT

---

**Instructions for Microsoft Word:**

1. Select all text above and copy (Ctrl+C)

2. Open Microsoft Word

3. Create a new blank document

4. Paste the content (Ctrl+V)

5. To format professionally:

- Select main headings (BUSINESS PLAN, PROJECT PLAN, etc.) and apply "Heading 1" style

- Select week headings (Week 1, Week 2, etc.) and apply "Heading 2" style

- Select all tables and apply a table style (Design > Table Styles)

- Set page margins to Normal (Layout > Margins > Normal)

- Add a cover page (Insert > Cover Page)

- Insert page numbers (Insert > Page Number)